REFUGIO ANIMAL PARAGUAY

10-Sprint Product Roadmap

50 Epics • Gap Analysis • Sprint Plan

March 2026

Prepared by: AI Development Team

# Executive Summary: Gap Analysis

After a comprehensive audit of the codebase (608 tests, 50+ source files, 14 API routers), deployment infrastructure, frontend application, and operational readiness, we identified gaps across 8 dimensions. This roadmap organizes all remediation and new feature work into 50 epics across 10 two-week sprints.

| Category | Severity | Current State | Key Gaps |
| --- | --- | --- | --- |
| Admin Interface | CRITICAL | 0% built | Zero staff UI. API fully functional but unusable. Staff cannot manage animals, adoptions, donors, or any operations. |
| Authentication | HIGH | JWT + RBAC only | No password reset UI, no email verification, no 2FA, no session management, no account lockout. |
| Localization | HIGH | Strings centralized | Spanish UI exists but some pages still English-only. No Guarani. No i18n framework for backend error messages. |
| Veterinary Module | HIGH | Not started | No medical records, vaccination tracking, vet appointment scheduling, or medication management. |
| Payments | MEDIUM | Stripe + Cash | No SEPA (EU donors), no recurring donations, no PayPal, no Tigo Money (Paraguay), no tax receipts. |
| Monitoring | MEDIUM | Basic logging | No structured logging, no APM, no error tracking (Sentry), no uptime monitoring, no DB query logging. |
| GDPR/Compliance | MEDIUM | Exports + Consents | Missing right-to-be-forgotten endpoint, privacy policy page, cookie consent, data retention policies. |
| Testing | LOW | 608 tests, 80%+ | No E2E/Playwright tests. No frontend tests. Existing backend coverage is strong. |

## Current Delivery Status

V1 MVP: 10/10 stories DONE (65 points). V2 Donations: 9/13 DONE, 4 PRs in review. V3 Communications: 5/15 DONE. UX Sprint: 9/9 DONE. Total: 608 tests passing, 80%+ coverage, 7 Alembic migrations, deployed at sunstein.cloud/petShelter.

# Sprint 1: Staff Operations Launch

Duration: Weeks 1-2 | 5 Epics

Goal: Give staff a working admin interface so the shelter can operate day-to-day. This is the #1 blocker for going live.

## EPIC-21: Staff Login & Auth Hardening

Password reset flow, email verification, session management, and staff login page. Foundation for all admin work.

Total Points: 18

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Staff login page with JWT auth flow | 5 | P0 | Frontend |
| S2 | Password reset with email token | 5 | P0 | Fullstack |
| S3 | Email verification on registration | 3 | P1 | Backend |
| S4 | Session timeout and forced logout | 3 | P1 | Backend |
| S5 | Account lockout after failed attempts | 2 | P2 | Backend |

## EPIC-22: Animal Management Dashboard

Staff CRUD interface for animals: add, edit, status changes, photo management, search/filter.

Total Points: 26

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Animal list with search, sort, pagination | 5 | P0 | Frontend |
| S2 | Animal create/edit form with photo upload | 8 | P0 | Frontend |
| S3 | Animal status workflow (intake > available > reserved > adopted) | 5 | P0 | Frontend |
| S4 | Batch status updates and bulk actions | 3 | P1 | Frontend |
| S5 | Animal detail view with full history | 5 | P1 | Frontend |

## EPIC-23: Adoption Request Queue

Staff interface to review, approve/reject adoption applications. Core operational workflow.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Adoption request list with status filters | 5 | P0 | Frontend |
| S2 | Application detail view with adopter info | 5 | P0 | Frontend |
| S3 | Approve/reject workflow with notes | 5 | P0 | Frontend |
| S4 | Automated email on status change | 3 | P1 | Backend |
| S5 | Adoption request analytics (time to decision) | 3 | P2 | Frontend |

## EPIC-24: Donor & Donation Management

Staff view of all donors, donation history, receipts, and financial summaries.

Total Points: 22

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Donor list with search and export | 5 | P0 | Frontend |
| S2 | Donation history with filters (date, type, currency) | 5 | P0 | Frontend |
| S3 | Individual donor profile with lifetime stats | 5 | P1 | Frontend |
| S4 | Donation receipt PDF generation | 5 | P1 | Fullstack |
| S5 | Missing GET /donors list endpoint | 2 | P0 | Backend |

## EPIC-25: Admin Navigation & Layout Shell

Shared admin layout: sidebar navigation, role-based menu items, breadcrumbs, responsive design.

Total Points: 18

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Admin layout shell with sidebar navigation | 5 | P0 | Frontend |
| S2 | Role-based menu visibility (admin vs staff) | 3 | P0 | Frontend |
| S3 | Breadcrumb navigation | 2 | P1 | Frontend |
| S4 | Admin dashboard homepage with KPI cards | 5 | P1 | Frontend |
| S5 | Mobile-responsive admin layout | 3 | P2 | Frontend |

# Sprint 2: Veterinary & Medical Records

Duration: Weeks 3-4 | 5 Epics

Goal: Build the complete medical records system. This is a core shelter function that doesn't exist yet.

## EPIC-26: Medical Records API

Database schema, models, and API endpoints for vet visits, diagnoses, treatments, and medications.

Total Points: 25

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Medical record schema and Alembic migration | 5 | P0 | Backend |
| S2 | Vet visit CRUD API endpoints | 5 | P0 | Backend |
| S3 | Diagnosis and treatment recording | 5 | P0 | Backend |
| S4 | Medication tracking with dosage/schedule | 5 | P1 | Backend |
| S5 | Medical document upload (lab results, X-rays) | 5 | P1 | Backend |

## EPIC-27: Vaccination Management

Track vaccinations per animal: schedule, administer, record, and generate vaccination certificates.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Vaccination schema with schedule templates | 5 | P0 | Backend |
| S2 | Vaccine administration recording | 3 | P0 | Backend |
| S3 | Vaccination due date alerts | 3 | P1 | Backend |
| S4 | Vaccination certificate PDF generation | 5 | P1 | Fullstack |
| S5 | Bulk vaccination recording (intake batch) | 3 | P2 | Backend |

## EPIC-28: Medical Records UI

Staff interface for viewing and managing medical history, adding vet notes, scheduling appointments.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Animal medical timeline view | 5 | P0 | Frontend |
| S2 | Add vet visit form | 5 | P0 | Frontend |
| S3 | Vaccination schedule dashboard | 5 | P1 | Frontend |
| S4 | Medical alerts and reminders panel | 3 | P1 | Frontend |
| S5 | Vet notes with rich text | 3 | P2 | Frontend |

## EPIC-29: Spay/Neuter & Surgery Tracking

Surgical procedure logging, post-op monitoring, and recovery status tracking.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Surgery record model and API | 5 | P0 | Backend |
| S2 | Post-op monitoring checklist | 3 | P1 | Backend |
| S3 | Surgery scheduling interface | 5 | P1 | Frontend |
| S4 | Recovery status timeline | 3 | P1 | Frontend |
| S5 | Surgical statistics dashboard | 3 | P2 | Frontend |

## EPIC-30: Veterinarian Portal

Dedicated vet role: access to medical records, prescription writing, appointment management.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Vet role and permissions | 3 | P0 | Backend |
| S2 | Vet-specific dashboard | 5 | P1 | Frontend |
| S3 | Prescription management | 5 | P1 | Fullstack |
| S4 | Appointment scheduling for vets | 5 | P1 | Fullstack |
| S5 | External vet referral tracking | 3 | P2 | Backend |

# Sprint 3: EU Payment Integration

Duration: Weeks 5-6 | 5 Epics

Goal: Complete EU donor payment flows. The Dutch owner's European donor network is the primary funding source.

## EPIC-31: SEPA Direct Debit

EU bank transfer support via Stripe SEPA. Enables European donors to contribute via bank debit.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | SEPA payment method setup in Stripe | 5 | P0 | Backend |
| S2 | SEPA mandate creation flow | 5 | P0 | Fullstack |
| S3 | SEPA webhook handling (succeeded, failed) | 5 | P0 | Backend |
| S4 | SEPA payment status tracking | 3 | P1 | Backend |
| S5 | SEPA-specific donor notifications | 3 | P1 | Backend |

## EPIC-32: Recurring Donations

Monthly giving program: Stripe subscriptions, donor management, cancellation, and upgrade flows.

Total Points: 26

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Subscription model and Stripe integration | 8 | P0 | Backend |
| S2 | Monthly giving signup flow | 5 | P0 | Frontend |
| S3 | Subscription management (pause, cancel, upgrade) | 5 | P1 | Fullstack |
| S4 | Recurring donation dashboard for donors | 3 | P1 | Frontend |
| S5 | Failed payment retry and dunning emails | 5 | P1 | Backend |

## EPIC-33: Sponsorship & Campaign System

Animal sponsorship tiers, fundraising campaigns with goals, progress tracking, and social proof.

Total Points: 23

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Sponsorship tier model and API | 5 | P0 | Backend |
| S2 | Campaign creation and management | 5 | P0 | Fullstack |
| S3 | Campaign progress tracking and widgets | 5 | P1 | Frontend |
| S4 | Sponsor dashboard with animal updates | 5 | P1 | Frontend |
| S5 | Social proof widgets (recent donors, progress bars) | 3 | P2 | Frontend |

## EPIC-34: Tax Receipt & Compliance

Automated tax receipt generation for EU donors. Dutch ANBI compliance. Annual donation summaries.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Tax receipt PDF template (EU format) | 5 | P0 | Fullstack |
| S2 | Annual donation summary generation | 5 | P1 | Backend |
| S3 | ANBI compliance documentation | 3 | P1 | Backend |
| S4 | Donor tax ID (BSN/TIN) secure storage | 3 | P1 | Backend |
| S5 | Batch receipt generation and email | 5 | P2 | Backend |

## EPIC-35: Tigo Money Integration

Paraguay's primary mobile money platform. Essential for local donors.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Tigo Money API integration research | 3 | P0 | Backend |
| S2 | Payment initiation and callback handling | 5 | P0 | Backend |
| S3 | Tigo Money donation flow in frontend | 5 | P1 | Frontend |
| S4 | PYG/EUR dual-currency reconciliation | 5 | P1 | Backend |
| S5 | Mobile-optimized Tigo payment UX | 3 | P2 | Frontend |

# Sprint 4: Volunteer & Foster Programs

Duration: Weeks 7-8 | 5 Epics

Goal: Build volunteer management and foster care systems to scale shelter operations beyond paid staff.

## EPIC-36: Volunteer Registration & Profiles

Public volunteer signup, profile management, skills/availability tracking, and onboarding checklist.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Volunteer registration form (public) | 5 | P0 | Fullstack |
| S2 | Volunteer profile with skills and availability | 5 | P0 | Fullstack |
| S3 | Onboarding checklist and training status | 3 | P1 | Fullstack |
| S4 | Volunteer application review (staff) | 5 | P1 | Frontend |
| S5 | Volunteer directory for staff | 3 | P2 | Frontend |

## EPIC-37: Shift Scheduling System

Calendar-based shift scheduling: create shifts, assign volunteers, track attendance.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Shift model with time slots and capacity | 5 | P0 | Backend |
| S2 | Shift calendar view for staff | 5 | P0 | Frontend |
| S3 | Volunteer self-signup for open shifts | 5 | P1 | Frontend |
| S4 | Attendance tracking and no-show flags | 3 | P1 | Fullstack |
| S5 | Shift reminder notifications | 3 | P2 | Backend |

## EPIC-38: Task Assignment & Tracking

Assign tasks to volunteers: feeding, cleaning, walking, socialization. Track completion.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Task model with categories and priorities | 5 | P0 | Backend |
| S2 | Task board view (Kanban-style) | 5 | P0 | Frontend |
| S3 | Task assignment to volunteers | 3 | P1 | Frontend |
| S4 | Task completion tracking with notes | 3 | P1 | Fullstack |
| S5 | Daily task summary reports | 3 | P2 | Backend |

## EPIC-39: Foster Care Management

Foster family registration, animal placement matching, check-in scheduling, and supply tracking.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Foster family registration and approval | 5 | P0 | Fullstack |
| S2 | Foster placement matching algorithm | 5 | P1 | Backend |
| S3 | Foster check-in schedule and reminders | 5 | P1 | Fullstack |
| S4 | Foster-to-adopt conversion workflow | 3 | P1 | Backend |
| S5 | Foster supply request and tracking | 3 | P2 | Fullstack |

## EPIC-40: Volunteer Recognition & Analytics

Track volunteer hours, generate reports, recognize top contributors, and measure program impact.

Total Points: 17

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Hours logging and tracking | 3 | P0 | Fullstack |
| S2 | Volunteer leaderboard and recognition | 3 | P1 | Frontend |
| S3 | Volunteer program analytics dashboard | 5 | P1 | Frontend |
| S4 | Volunteer certificates and thank-you automation | 3 | P2 | Fullstack |
| S5 | Impact metrics (hours contributed, animals helped) | 3 | P2 | Backend |

# Sprint 5: Notifications & Communications

Duration: Weeks 9-10 | 5 Epics

Goal: Build a comprehensive notification system covering all channels used in Paraguay (WhatsApp, SMS, email, in-app).

## EPIC-41: WhatsApp Business Integration

Automated WhatsApp messages via Business API: adoption updates, donation receipts, appointment reminders.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | WhatsApp Business API setup (Meta Cloud) | 5 | P0 | Backend |
| S2 | Message template registration and approval | 3 | P0 | Backend |
| S3 | Adoption status notifications via WhatsApp | 5 | P1 | Backend |
| S4 | Donation receipt via WhatsApp | 3 | P1 | Backend |
| S5 | Two-way WhatsApp conversation handling | 5 | P2 | Backend |

## EPIC-42: Notification Preferences Center

User-configurable notification preferences: channel selection, frequency, opt-out per category.

Total Points: 20

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Notification preference model and API | 5 | P0 | Backend |
| S2 | Preference management UI for users | 5 | P0 | Frontend |
| S3 | Channel routing based on preferences | 5 | P1 | Backend |
| S4 | Frequency controls (immediate, daily digest, weekly) | 3 | P1 | Backend |
| S5 | Unsubscribe one-click for email | 2 | P1 | Backend |

## EPIC-43: PDF Document Generation

System-wide PDF generation: adoption contracts, medical certificates, donation receipts, reports.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | PDF generation service (WeasyPrint or ReportLab) | 5 | P0 | Backend |
| S2 | Adoption contract PDF template | 5 | P0 | Backend |
| S3 | Vaccination certificate PDF | 3 | P1 | Backend |
| S4 | Donation receipt PDF (EU compliant) | 3 | P1 | Backend |
| S5 | Custom letterhead and branding | 3 | P2 | Backend |

## EPIC-44: Email Campaign System

Bulk email capabilities: newsletter, donor updates, event announcements. Unsubscribe handling.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Email list management and segmentation | 5 | P1 | Backend |
| S2 | Newsletter template builder | 5 | P1 | Frontend |
| S3 | Campaign scheduling and sending | 5 | P1 | Backend |
| S4 | Open/click tracking | 3 | P2 | Backend |
| S5 | A/B testing for subject lines | 3 | P2 | Backend |

## EPIC-45: Push & In-App Notifications

Browser push notifications, mobile push (PWA), and enhanced in-app notification center.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Service Worker for browser push | 5 | P1 | Frontend |
| S2 | Push notification opt-in flow | 3 | P1 | Frontend |
| S3 | In-app notification center redesign | 5 | P1 | Frontend |
| S4 | Notification grouping and threading | 3 | P2 | Frontend |
| S5 | Real-time WebSocket notifications | 5 | P2 | Fullstack |

# Sprint 6: GDPR, Security & Compliance

Duration: Weeks 11-12 | 5 Epics

Goal: Achieve full GDPR compliance for EU donors and harden security. Legal requirement for accepting EU donations.

## EPIC-46: GDPR Right to Erasure

Article 17 implementation: data deletion, anonymization, third-party deletion requests.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Data deletion API with anonymization | 5 | P0 | Backend |
| S2 | Third-party deletion cascade (Stripe, email) | 5 | P0 | Backend |
| S3 | User self-service deletion request | 3 | P1 | Frontend |
| S4 | Deletion audit trail and confirmation | 3 | P1 | Backend |
| S5 | Data retention policy automation | 3 | P2 | Backend |

## EPIC-47: Privacy & Cookie Compliance

Privacy policy page, cookie consent banner, data processing agreements, sub-processor list.

Total Points: 16

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Privacy policy page (Spanish + English) | 3 | P0 | Frontend |
| S2 | Cookie consent banner with preferences | 5 | P0 | Frontend |
| S3 | Terms of service page | 3 | P1 | Frontend |
| S4 | Data processing agreement template | 3 | P1 | Backend |
| S5 | Sub-processor registry (Stripe, SMTP, etc.) | 2 | P2 | Backend |

## EPIC-48: Two-Factor Authentication

TOTP-based 2FA for staff accounts. QR code setup, backup codes, enforcement policies.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | TOTP secret generation and verification | 5 | P0 | Backend |
| S2 | 2FA setup flow with QR code | 5 | P0 | Frontend |
| S3 | Backup codes generation and usage | 3 | P1 | Backend |
| S4 | 2FA enforcement for admin role | 3 | P1 | Backend |
| S5 | 2FA recovery flow | 3 | P2 | Fullstack |

## EPIC-49: Security Hardening

Content Security Policy, dependency auditing, secret rotation, and penetration testing prep.

Total Points: 16

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Content Security Policy headers | 3 | P0 | Backend |
| S2 | Automated dependency vulnerability scanning | 3 | P0 | Backend |
| S3 | Secret rotation mechanism for JWT keys | 3 | P1 | Backend |
| S4 | SQL injection and XSS audit | 5 | P1 | Backend |
| S5 | Security headers audit (HSTS, X-Frame, etc.) | 2 | P2 | Backend |

## EPIC-50: Paraguayan Legal Compliance

Paraguay animal welfare law compliance: registration requirements, adoption contracts, record keeping.

Total Points: 17

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Animal registration number tracking (SENACSA) | 3 | P0 | Backend |
| S2 | Legal adoption contract template (Paraguay law) | 5 | P1 | Backend |
| S3 | Required record retention implementation | 3 | P1 | Backend |
| S4 | Government reporting export formats | 3 | P2 | Backend |
| S5 | Multi-language legal documents | 3 | P2 | Backend |

# Sprint 7: Analytics & Reporting

Duration: Weeks 13-14 | 5 Epics

Goal: Give management visibility into shelter operations, finances, and outcomes.

## EPIC-51: Operational Dashboard

Real-time shelter metrics: occupancy, intake/outcome rates, average length of stay, capacity alerts.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Dashboard API with aggregated metrics | 5 | P0 | Backend |
| S2 | KPI cards (occupancy, intake, outcomes) | 5 | P0 | Frontend |
| S3 | Trend charts (daily/weekly/monthly) | 5 | P1 | Frontend |
| S4 | Capacity alerts and thresholds | 3 | P1 | Backend |
| S5 | Exportable dashboard data | 3 | P2 | Backend |

## EPIC-52: Financial Reporting

Donation summaries, fund allocation reports, EU tax compliance exports, budget vs actual.

Total Points: 23

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Donation summary by period/currency/type | 5 | P0 | Backend |
| S2 | Fund allocation vs budget report | 5 | P0 | Frontend |
| S3 | EU tax compliance export (annual) | 5 | P1 | Backend |
| S4 | Donor retention and churn analysis | 3 | P1 | Backend |
| S5 | Financial dashboard with charts | 5 | P1 | Frontend |

## EPIC-53: Adoption Outcome Tracking

Post-adoption success metrics: return rates, follow-up compliance, adopter satisfaction.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Outcome tracking model and API | 5 | P0 | Backend |
| S2 | Post-adoption follow-up schedule | 3 | P1 | Backend |
| S3 | Return/surrender tracking and analysis | 3 | P1 | Backend |
| S4 | Adoption success rate dashboard | 5 | P1 | Frontend |
| S5 | Adopter satisfaction survey integration | 3 | P2 | Fullstack |

## EPIC-54: Impact Report Generator

Automated impact reports for donors, board members, and government: animals helped, funds used, outcomes.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Impact report data aggregation service | 5 | P0 | Backend |
| S2 | Impact report PDF template | 5 | P0 | Backend |
| S3 | Donor-specific impact summaries | 3 | P1 | Backend |
| S4 | Annual impact report with visualizations | 5 | P1 | Fullstack |
| S5 | Scheduled report generation and distribution | 3 | P2 | Backend |

## EPIC-55: Audit & Activity Logs UI

Staff interface for viewing audit trail, user activity, and system events.

Total Points: 17

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Audit log viewer with filters | 5 | P0 | Frontend |
| S2 | User activity timeline | 3 | P1 | Frontend |
| S3 | Export audit logs (CSV, JSON) | 3 | P1 | Frontend |
| S4 | Alert on suspicious activity | 3 | P2 | Backend |
| S5 | Data change history viewer | 3 | P2 | Frontend |

# Sprint 8: Public Experience & Content

Duration: Weeks 15-16 | 5 Epics

Goal: Enhance the public-facing website with community features, content management, and self-service portals.

## EPIC-56: Adopter Portal

Self-service portal for adopters: view application status, upload documents, schedule visits, message staff.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Adopter dashboard with application status | 5 | P0 | Frontend |
| S2 | Document upload for adopters | 3 | P1 | Fullstack |
| S3 | Visit scheduling interface | 5 | P1 | Fullstack |
| S4 | Adopter-staff messaging | 5 | P2 | Fullstack |
| S5 | Post-adoption pet profile access | 3 | P2 | Frontend |

## EPIC-57: Content Management System

Staff-editable content: blog posts, FAQ, event announcements, success stories, educational articles.

Total Points: 23

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | CMS model for blog posts and pages | 5 | P0 | Backend |
| S2 | Blog post list and detail pages | 5 | P0 | Frontend |
| S3 | Staff content editor (rich text) | 5 | P1 | Frontend |
| S4 | Event management and calendar | 5 | P1 | Fullstack |
| S5 | FAQ management | 3 | P2 | Fullstack |

## EPIC-58: Social Proof & Community

Success stories showcase, social media integration, testimonials, and community engagement.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Success story submission flow | 5 | P0 | Fullstack |
| S2 | Success stories gallery with photos | 5 | P0 | Frontend |
| S3 | Social media sharing widgets | 3 | P1 | Frontend |
| S4 | Testimonials and reviews | 3 | P1 | Frontend |
| S5 | Community events page | 3 | P2 | Frontend |

## EPIC-59: Donor Portal

Self-service portal for donors: donation history, tax receipts, recurring donation management.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Donor dashboard with donation history | 5 | P0 | Frontend |
| S2 | Tax receipt download center | 3 | P1 | Frontend |
| S3 | Recurring donation management | 5 | P1 | Frontend |
| S4 | Sponsored animal updates feed | 3 | P2 | Frontend |
| S5 | Donor profile and preferences | 3 | P2 | Frontend |

## EPIC-60: Advanced Search & Discovery

Enhanced animal search: full-text search (tsvector), advanced filters, saved searches, map view.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | PostgreSQL full-text search (tsvector) | 5 | P0 | Backend |
| S2 | Advanced filter UI (species, age, size, gender) | 5 | P0 | Frontend |
| S3 | Saved search preferences | 3 | P1 | Frontend |
| S4 | Map view of shelter location | 3 | P1 | Frontend |
| S5 | Similar animals recommendation | 3 | P2 | Backend |

# Sprint 9: Infrastructure & DevOps

Duration: Weeks 17-18 | 5 Epics

Goal: Production hardening, monitoring, backup automation, and CI/CD pipeline completion.

## EPIC-61: Monitoring & Observability

Structured logging, Prometheus metrics, Grafana dashboards, error tracking with Sentry.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Structured JSON logging (structlog) | 5 | P0 | Backend |
| S2 | Prometheus metrics endpoint | 5 | P0 | Backend |
| S3 | Grafana dashboard for API metrics | 5 | P1 | DevOps |
| S4 | Sentry error tracking integration | 3 | P1 | Backend |
| S5 | Uptime monitoring and alerting | 3 | P2 | DevOps |

## EPIC-62: Backup & Disaster Recovery

Automated database backups, point-in-time recovery, disaster recovery plan, and restore testing.

Total Points: 18

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Automated daily PostgreSQL backups | 5 | P0 | DevOps |
| S2 | Backup rotation and retention policy | 3 | P0 | DevOps |
| S3 | Point-in-time recovery setup | 5 | P1 | DevOps |
| S4 | Disaster recovery plan documentation | 3 | P1 | DevOps |
| S5 | Quarterly restore testing procedure | 2 | P2 | DevOps |

## EPIC-63: CI/CD Pipeline Hardening

Complete the GitHub Actions pipeline: automated testing, security scanning, staging deploys.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | GitHub Actions test + lint pipeline | 5 | P0 | DevOps |
| S2 | Automated security scanning (Snyk/Bandit) | 3 | P0 | DevOps |
| S3 | Staging environment auto-deploy | 5 | P1 | DevOps |
| S4 | Production deploy with approval gate | 5 | P1 | DevOps |
| S5 | Coverage reporting and PR status checks | 3 | P2 | DevOps |

## EPIC-64: E2E Testing Suite

Playwright end-to-end tests for critical user journeys: adoption flow, donation, admin workflows.

Total Points: 23

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Playwright setup with test fixtures | 5 | P0 | QA |
| S2 | Adoption journey E2E test | 5 | P0 | QA |
| S3 | Donation flow E2E test | 5 | P1 | QA |
| S4 | Admin workflow E2E tests | 5 | P1 | QA |
| S5 | Visual regression testing | 3 | P2 | QA |

## EPIC-65: Performance Optimization

Database query optimization, API response caching, image optimization, and CDN setup.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Database query analysis and indexing | 5 | P0 | Backend |
| S2 | Redis caching for hot endpoints | 5 | P1 | Backend |
| S3 | Image optimization pipeline (WebP, thumbnails) | 5 | P1 | Backend |
| S4 | CDN setup for static assets | 3 | P1 | DevOps |
| S5 | Load testing with k6 or Locust | 3 | P2 | QA |

# Sprint 10: Mobile, Scale & Future

Duration: Weeks 19-20 | 5 Epics

Goal: Progressive Web App for field staff, multi-shelter support, public API, and future-proofing.

## EPIC-66: Progressive Web App (PWA)

Installable mobile experience for staff: offline-capable animal lookup, photo capture, task management.

Total Points: 23

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | PWA manifest and service worker | 5 | P0 | Frontend |
| S2 | Offline animal data cache | 5 | P1 | Frontend |
| S3 | Camera integration for animal photos | 5 | P1 | Frontend |
| S4 | Push notification integration | 3 | P1 | Frontend |
| S5 | Offline task completion sync | 5 | P2 | Frontend |

## EPIC-67: Multi-Shelter Support

Support multiple shelter locations: location-specific data, cross-shelter transfers, consolidated reporting.

Total Points: 28

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Shelter location model and multi-tenancy | 8 | P0 | Backend |
| S2 | Location-specific animal assignment | 5 | P0 | Backend |
| S3 | Inter-shelter transfer workflow | 5 | P1 | Backend |
| S4 | Location selector in admin UI | 5 | P1 | Frontend |
| S5 | Consolidated cross-shelter reports | 5 | P2 | Backend |

## EPIC-68: Public REST API & Webhooks

Documented public API for partner integrations: government systems, other shelters, mobile apps.

Total Points: 19

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | API versioning (v1 prefix) | 3 | P0 | Backend |
| S2 | OpenAPI documentation enhancement | 3 | P0 | Backend |
| S3 | API key authentication for partners | 5 | P1 | Backend |
| S4 | Webhook system for event notifications | 5 | P1 | Backend |
| S5 | Rate limiting per API key | 3 | P2 | Backend |

## EPIC-69: Internationalization Framework

Full i18n: Spanish (primary), English, Guarani. Backend error messages, frontend strings, PDF templates.

Total Points: 18

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | next-intl setup with ES/EN/GN routing | 5 | P0 | Frontend |
| S2 | Backend error message translation keys | 3 | P1 | Backend |
| S3 | PDF template localization | 3 | P1 | Backend |
| S4 | Admin language preference | 2 | P1 | Frontend |
| S5 | Guarani translations for public pages | 5 | P2 | Frontend |

## EPIC-70: Data Migration & Onboarding

Tools for importing existing shelter data: Excel import, bulk animal upload, donor migration.

Total Points: 21

| Story | Description | Points | Priority | Track |
| --- | --- | --- | --- | --- |
| S1 | Excel/CSV animal bulk import | 5 | P0 | Backend |
| S2 | Donor data migration tool | 5 | P1 | Backend |
| S3 | Data validation and error reporting | 3 | P1 | Backend |
| S4 | Onboarding wizard for new shelters | 5 | P2 | Frontend |
| S5 | Sample data seeding for demo environments | 3 | P2 | Backend |

# Roadmap Summary

This roadmap covers 50 epics across 10 two-week sprints (20 weeks total). Each sprint delivers 5 epics with a clear theme. Total estimated effort: ~1,010 story points across 250 user stories.

| Sprint | Theme | Points | Epics | Key Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Staff Operations Launch | 105 | EPIC 21-25 | Admin can manage shelter |
| 2 | Veterinary & Medical | 105 | EPIC 26-30 | Complete medical records |
| 3 | EU Payment Integration | 112 | EPIC 31-35 | EU donors can pay |
| 4 | Volunteer & Foster | 99 | EPIC 36-40 | Volunteer/foster programs |
| 5 | Notifications | 102 | EPIC 41-45 | WhatsApp + multi-channel |
| 6 | GDPR & Security | 87 | EPIC 46-50 | Full EU compliance |
| 7 | Analytics & Reporting | 101 | EPIC 51-55 | Management dashboards |
| 8 | Public Experience | 101 | EPIC 56-60 | Self-service portals |
| 9 | Infrastructure | 104 | EPIC 61-65 | Production-grade ops |
| 10 | Mobile & Scale | 109 | EPIC 66-70 | PWA + multi-shelter |